## Slide 1
From Architecture to Revenue
The Execution Blueprint — Slow is Smooth, Smooth is Speed
FrankMax Digital | Andrew Palupillai | February 27, 2026

## Slide 2
Where We Are Today
$0
Revenue
0
Customers
0
Systems
535K+
Strategy Lines
The architecture is complete. The revenue doesn't exist.

## Slide 3
Where We're Going
Year 1
$228K
revenue
6+
clients
50+
operators
Year 2
$909K
revenue
20+
clients
100+
operators
Year 3
$3.4M
revenue
50+
clients
200+
operators
Conservative projections. Kill anything that doesn't prove itself.

## Slide 4
Top 10 Critical Gaps
Revenue ($0→$100K/mo)
Customers (0→50+)
Products (0→5+)
Market Validation (0 conversations)
Team (1 person)
Case Studies (0→10+)
Website (not launched)
Tech Stack (not deployed)
Operator Pipeline (0→100+)
Cloud Infra (none)

## Slide 5
No system may execute an irreversible action unless a single, identifiable human liability bearer is bound to that action at execution time.
This is the ORF kernel — the smallest enforceable unit from which all else derives.

## Slide 6
Three Paths. Only One Produces Power.
EXECUTION
Pick one wedge. Accept boredom.
Build 10-20 years.
Only path producing non-permissioned power.
INTELLECTUAL
Refine theory. Teach others.
Never ship.
Respected. Never powerful.
EGO
Search for one more missing thing.
Confuse insight with motion.
Never ship. Never matter.

## Slide 7
Phase 1: First Revenue
Months 1-3 | Target: $5-15K/month
DocuFlow Agent MVP
$19-49/mo micro-SaaS for compliance docs
Chokepoint Intelligence Sprint
$15-30K diagnostic for mid-market
Billing Leakage Engine
$20-40K + $5K/mo for CFOs
Kill criteria:
No revenue by Day 90 = kill everything and reassess

## Slide 8
Phase 2: Scale & Systemize
Months 4-6 | Target: $15-30K/month
Scale DocuFlow 100+ users
Launch Operator Track (30 participants)
First enterprise client
Build agent orchestration
Entry:
$10K/mo proven
Kill:
Margin <35% by Month 6

## Slide 9
Phase 3: Verticalize
Months 7-9 | Target: $30-50K/month
Insurance claims vertical ($3-7/claim)
Knowledge-Worker Copilot pilot
Governance & traceability layer
Entry:
$30K/mo, 3+ clients
Kill:
Vertical underperforms horizontal

## Slide 10
Phase 4: Platform
Months 10-12 | Target: $50-100K/month
Agent marketplace beta
Digital identity infrastructure
Frankmax PIAR deployment
Entry:
$50K/mo, vertical proven
Kill:
No network effects by Month 12

## Slide 11
The Institutional Horizon
Phase 5
Cross-Industry Coordination
Year 2
$200K/mo
Network effects
Phase 6
Government & Institutional
Year 2-3
$400K/mo
Regulatory endorsement
Phase 7
Invisible Infrastructure
Year 3+
Platform > Product
Civilization-scale
5yr = credibility. 10yr = dependence. 20yr = structural authority.

## Slide 12
Revenue Build: 36-Month Projection
Chart: 
| M1-3 | M4-6 | M7-9 | M10-12 | Year 2 | Year 3
Revenue | 85 | 85 | 120 | 190 | 909 | 3400

## Slide 13
Six Validated Market Wedges
Manufacturing OTIF
$95K pilot
Logistics Fleet
$80K pilot
Professional Services
$110K pilot
Banking Receivables
$85K pilot
Construction Decisions
$90K pilot
Healthcare/Retail
$70-90K pilot
Each wedge: 60-90 day proof cycle with defined kill criteria

## Slide 14
Unit Economics: Single Venture Cell
P&L
Revenue:
$100K
Costs:
$48K
Commercial
$12K
Execution
$12K
Lead
$18K
Tools
$6K
Margin:
$52K (52%)
Portfolio Scale
10 cells x 5 people = $2M annualized
Break-even: 3-4 deals by Month 3-4

## Slide 15
90-Day Sprint: Week by Week
Weeks 1-3
DISCOVER
Legal entity, website, 20 conversations, pain mapping
Weeks 4-6
PROVE
3 proposals, first deal, first delivery, $15K
Weeks 7-9
REPEAT
3 deals, DocuFlow 10 users, second delivery, $40K
Weeks 10-13
SYSTEMATIZE
6 deals, operators recruited, process playbook, $85K

## Slide 16
System Build Priority
Build Now
DocuFlow, Chokepoint Engine, Website, Billing Leakage, Agent Orchestration, Telemetry
Build When Proven
Insurance Agent, Copilot, Governance, PEP, Marketplace, PIAR
Defer
AINE Registry, Cross-AINE Risk, Insurance Pool, ORF Kernel, Jurisdiction
May Never
Planetary Sim, Imperial Intelligence, Machine Creativity, Private Military

## Slide 17
Top 10 Risks
1. Founder burnout (20) RED
2. Architecture seduction (16) RED
3. Over-engineering before PMF (16) RED
4. Zero revenue Day 90 (15) RED
5. No product-market fit (15) RED
6. Capital exhaustion (15) RED
7. Kill discipline failure (15) RED
8. Founder ego vs PCI (15) ORANGE
9. Wrong vertical (12) ORANGE
10. Enterprise sales cycle (12) ORANGE

## Slide 18
Year 1 Irreversibility Tests
1
Kill a politically inconvenient venture (backed by a powerful partner)
2
PCI-triggered spin-off of your most successful entity
3
Reject capital that demands protocol exceptions
If you can't do all three, the system is decorative.

## Slide 19
The Founder's Week
MON
Revenue
What generated cash?
TUE
Product
#1 quality improvement?
WED
Customers
What are they saying?
THU
Architecture
Is build sequence correct?
FRI
Operators
Who's training? Who's delivering?

## Slide 20
Seven Rules of Discipline
1
No feature without 90-day revenue connection
2
No platform before product-market fit
3
No hiring before agent automation
4
No fundraising before sustainable revenue
5
No horizontal before vertical dominance
6
No infrastructure before customer demand
7
No theory without executable output

## Slide 21
3-Year Financial Trajectory
Chart: 
| Year 1 | Year 2 | Year 3
Revenue | 228 | 909 | 3400
Net Margin: 35-44% → 45-50% → 48-52%
Break-even: Month 4-5 | Sustainable: Month 8+

## Slide 22
12 KPIs That Determine Success
Revenue
$/mo
Customers
#
Conversations
#/wk
Deals Closed
#
DocuFlow Users
#
Operator Pipeline
#
Client Retention
%
Gross Margin
%
Cash Position
$
Burn Rate
$/mo
Days to Break-even
days
Agent Tasks
#/day

## Slide 23
The Architecture Exists.
The Revenue Doesn't.
1. Choose ONE vertical
2. Book 20 conversations in 14 days
3. Close 3 deals
4. Generate $50K
5. Document actual vs. planned
Slow is smooth. Smooth is speed.

## Slide 24
Andrew Palupillai
FrankMax Digital
andrewfranklinleo.com | frankmax.com
andrew.palupillai@frankmax.digital